GOVERNMENT OF INDIA

Ministry of Health & Family Welfare · Directorate General of Health Services

Central Drugs Standard Control Organization (CDSCO)

DIGITAL DRUGS REGULATORY SYSTEM (DDRS)

Transition, Refactoring, Migration, Upgradation & Maintenance Plan

Operating and Evolving the DDRS Portal Post Go-Live

Document Version 1.0

Date: 31 May 2026

# Table of Contents

Right-click and "Update Field" to build the Table of Contents.

# 1. Introduction & Objectives

This plan describes how the DDRS portal will be transitioned, refactored, migrated, upgraded and maintained after Go-Live, ensuring continuous, secure and high-quality service over the operations period and a clean eventual exit/handover.

Sustain agreed service levels (availability, performance, security).

Continuously improve the platform without disrupting operations.

Keep the codebase clean, modular and microservices-ready.

Maintain complete, current documentation and transferable knowledge.

Figure — Transition & post-Go-Live lifecycle.

# 2. Transition & Knowledge Acquisition

Structured knowledge acquisition: architecture, code, data, runbooks.

Shadowing and reverse-KT with outgoing teams (where applicable).

Environment, repository, CI/CD and credentials handover with inventory.

Baseline of SLAs, backlog, known issues and technical debt.

# 3. Refactoring Strategy

DDRS is a modular monolith that is microservices-ready: each domain is isolated behind a documented OpenAPI contract. Refactoring is continuous and contract-safe.

| Theme | Approach |
| --- | --- |
| Tech-debt management | Debt register; allocate capacity each iteration |
| Modular boundaries | Keep domains decoupled; extract to services when load demands |
| Code quality | Typed code, lint gates, tests, peer review |
| API versioning | Backward-compatible changes; deprecation policy |
| Performance | Profiling, indexing, query/pagination tuning |
| Reusability | Shared utilities (pagination, reference/QR, audit) |

# 4. Migration (Environment & Data)

Development SQLite → production PostgreSQL via DB_TYPE config (portable schema).

Schema evolution via controlled migrations; no destructive changes in prod.

Data migration/backfills run in maintenance windows with backups and rollback.

Zero/low-downtime techniques (expand-contract schema changes).

# 5. Upgradation & Release Management

| Aspect | Practice |
| --- | --- |
| Source control | Trunk-based with protected main; PR review |
| CI/CD | Lint → test → build → image → deploy pipeline |
| Deployment | Blue-green / canary; health checks; instant rollback |
| Feature flags | Decouple deploy from release; controlled exposure |
| Versioning | Semantic versioning; documented release notes |
| Change windows | Scheduled, communicated; emergency-change path |

# 6. Maintenance Services

| Type | Definition | Examples |
| --- | --- | --- |
| Corrective | Fix defects | Bug fixes, hotfixes |
| Adaptive | Adapt to change | Rule/Act updates, new integrations, OS/lib updates |
| Perfective | Improve | Performance, UX, new reports |
| Preventive | Prevent issues | Refactoring, patching, capacity tuning |

## 6.1 Support Model

| Tier | Scope |
| --- | --- |
| L1 Helpdesk | IVRS/ticket intake, triage, FAQs, password/access |
| L2 Application | Functional issues, configuration, data fixes |
| L3 Engineering | Code defects, performance, integrations, DB |
| Vendor/3rd-party | Cloud, gateways, external systems |

## 6.2 Indicative SLAs

| Severity | Response | Resolution |
| --- | --- | --- |
| S1 Critical | 15 min | 4 h |
| S2 High | 30 min | 8 h |
| S3 Medium | 4 h | 3 business days |
| S4 Low | 1 business day | 10 business days |

# 7. Operations: Monitoring, Security, Backup & DR

## 7.1 Monitoring & Observability

Health endpoint probes; uptime and latency monitoring.

Structured logs, metrics and tracing; alerting on thresholds.

Audit-trail and integration-log review for anomalies.

## 7.2 Security Operations

Regular CERT-In empanelled audits; vulnerability scanning and patching.

Secret rotation (JWT, DB, gateway keys); least-privilege access.

Incident response plan with defined severities and comms.

## 7.3 Backup, DR & BCP

| Control | Target |
| --- | --- |
| Backup frequency | Daily full + frequent incrementals (PostgreSQL) |
| RPO | ≤ 15 minutes (PITR) |
| RTO | ≤ 1 hour |
| DR | Cross-zone/region restore drills; runbook-tested |
| Retention | Per policy; audit logs archived off-site |

# 8. Change Management, Documentation & Governance

Change Control Board reviews significant changes (CCB).

Living documentation: SAD, runbooks, API docs, change logs kept current.

Periodic reviews (Tech Ops, Architecture Review) and reporting.

## 8.1 Governance RACI

| Activity | CDSCO | SSP | CCB |
| --- | --- | --- | --- |
| Roadmap & priorities | A | C | C |
| Releases | A | R | C |
| Emergency changes | A | R | I |
| SLA reporting | A | R | I |

# 9. Exit / Transition Management

On contract end or transition to a new provider, the SSP ensures a clean, complete handover with no service disruption.

Updated transition plan and complete documentation handover.

Full source code, configuration, infrastructure-as-code and data export.

Inventory of assets, credentials and access; knowledge-transfer sessions.

Walk-throughs/demos; defined acceptance of handover by CDSCO/new vendor.

# 10. Risks & KPIs

| Risk | Mitigation |
| --- | --- |
| Knowledge loss | Documentation + cross-training + recorded KT |
| Regression on change | Automated tests + canary + rollback |
| Security drift | Continuous scanning + patch cadence + audits |
| Scope creep | CCB-governed change control |

| KPI | Target |
| --- | --- |
| Availability | ≥ 99.5% monthly |
| S1 resolution within SLA | ≥ 95% |
| Change success rate | ≥ 98% |
| Mean time to recover | ≤ 1 h |
| Documentation currency | 100% per release |

— End of Document —