GOVERNMENT OF INDIA

Ministry of Health & Family Welfare · Directorate General of Health Services

Central Drugs Standard Control Organization (CDSCO)

DIGITAL DRUGS REGULATORY SYSTEM (DDRS)

CAPACITY BUILDING & TRAINING PLAN

Document Version 1.0

Date: 31 May 2026

# Document Control

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.5 | — | Training & Change Mgmt | Draft plan |
| 1.0 | 31 May 2026 | Training & Change Mgmt | Baseline release |

## Purpose

This Capacity Building & Training Plan defines the strategy, curricula, schedules, delivery methods, materials, assessment and governance for equipping all DDRS stakeholders — CDSCO officers, State Licensing Authorities, testing laboratories, industry and the public — with the knowledge and skills to use the platform effectively. It covers a phased rollout across all 36 States/UTs and the full three-year operations period.

## Scope

Role-based training for all 19 DDRS user roles across five portals.

Train-the-trainer (ToT) and master-trainer cadre development.

E-learning, instructor-led, hands-on lab, webinars and on-site sessions.

Training materials: manuals, quick-reference guides, videos, simulations.

State onboarding programme and phased rollout schedule.

Assessment, certification, feedback and continuous improvement.

Helpdesk, knowledge base and post-go-live support.

# Table of Contents

Right-click and "Update Field" to build the Table of Contents.

# 1. Training Strategy & Approach

The capacity-building programme follows a blended, role-based, competency-driven approach designed for a geographically distributed, multi-stakeholder audience. It uses the ADDIE instructional design model (Analyse, Design, Develop, Implement, Evaluate) and a train-the-trainer multiplier model to scale across 36 States/UTs.

## 1.1 Objectives

Enable every user role to perform its DDRS tasks confidently and correctly.

Reduce support tickets and processing errors through proficiency.

Build a self-sustaining master-trainer cadre within CDSCO and the States.

Drive adoption, data quality and timely (SLA-compliant) processing.

Institutionalise continuous learning and knowledge management.

## 1.2 Guiding Principles

Role-based: curricula tailored to each role’s portal and tasks.

Blended: e-learning + instructor-led + hands-on sandbox practice.

Hands-on first: practice on a seeded training environment, not slides alone.

Multilingual: English and Hindi, with regional language support where needed.

Accessible: GIGW-aligned materials; self-paced options for flexibility.

Measured: assessments, certification and Kirkpatrick-level evaluation.

## 1.3 Blended Learning Model

| Mode | Use | Share |
| --- | --- | --- |
| E-learning (self-paced) | Foundation, refreshers, just-in-time micro-modules | 40% |
| Instructor-led (virtual) | Role tracks, Q&A, scenario walkthroughs | 30% |
| Hands-on lab (sandbox) | Guided practice on seeded environment | 20% |
| Webinars / workshops | Updates, advanced topics, communities of practice | 10% |

# 2. Stakeholder & Training-Needs Analysis

Training needs are mapped to the 19 DDRS roles and the five portals. The matrix below shows the target proficiency per role across the principal modules (F=Foundation, I=Intermediate, A=Advanced).

Roles mapped to portals (drives the role-based curricula).

| Role | Portal | Applications | Inspections/Enf. | Lab | Vigilance | Analytics | Admin |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DCGI / ADC | CDSCO | A | A | I | A | A | I |
| Review Officer | CDSCO | A | I | F | I | I | - |
| Drug Inspector | CDSCO | I | A | I | F | F | - |
| Port Officer | CDSCO | A | F | - | - | F | - |
| State Licensing Authority | State | A | A | I | F | A | - |
| State Drug Inspector | State | I | A | I | F | F | - |
| Lab Manager | Lab | - | F | A | F | F | - |
| Lab Analyst | Lab | - | - | A | - | - | - |
| Manufacturer/Importer | Industry | A | F | F | I | F | - |
| Wholesaler/Retailer | Industry | I | - | - | - | - | - |
| CRO / Ethics Committee | Industry | I | - | - | I | - | - |
| Blood Centre | Industry | I | F | I | I | - | - |
| Technical Person | Industry | F | - | - | - | - | - |
| Super Admin | Admin | I | I | I | I | A | A |
| Public User | Public | F | - | - | - | - | - |

Approximate audience sizing: ~6,500 internal users (CDSCO + States + labs) and a large external base (~10 lakh stakeholders) trained primarily through self-paced e-learning, webinars and the public knowledge base.

# 3. Curriculum & Course Catalogue

The curriculum is organised into a common Foundation track, role-specific tracks mapped to portals, and specialised Administration, Integration and Security tracks.

## 3.1 Curriculum Structure

Module/portal map underpinning the role tracks.

## 3.2 Course Catalogue

| Code | Course | Audience | Duration | Mode | Prereq |
| --- | --- | --- | --- | --- | --- |
| DDRS-F01 | DDRS Overview & Navigation | All roles | 1.5 h | E-learning | None |
| DDRS-F02 | Login, MFA (OTP/Aadhaar) & Profile | All roles | 0.5 h | E-learning | None |
| DDRS-F03 | Dashboards, Search, Filters & Notifications | All roles | 1 h | E-learning | F01 |
| DDRS-F04 | Data Protection, Audit & Responsible Use (DPDP) | All roles | 1 h | E-learning | F01 |
| DDRS-IND01 | Creating & Submitting Applications | Industry | 2 h | ILT + Lab | F01-F03 |
| DDRS-IND02 | Fee Payment (Bharat Kosh/Treasury) & Receipts | Industry | 1 h | Lab | IND01 |
| DDRS-IND03 | Licences, Certificates, NOCs & QR Verification | Industry | 1.5 h | ILT | IND01 |
| DDRS-IND04 | Renewals, Endorsements & Post-Approval Changes | Industry | 1.5 h | ILT + Lab | IND01 |
| DDRS-IND05 | Clinical Trials & Site Management | CRO/Sponsor | 2 h | ILT | IND01 |
| DDRS-IND06 | Vigilance Reporting (SAE/AEFI) & E2B/ICSR Import | Industry/PV | 2 h | ILT + Lab | F01 |
| DDRS-IND07 | Returns Filing & Supply-Chain Batch/QR | Industry | 1.5 h | Lab | IND01 |
| DDRS-CEN01 | Work Queue, Allocation & Timeline Review (TRS) | CDSCO/State | 2 h | ILT + Lab | F03 |
| DDRS-CEN02 | Application Review, Queries & Decisions | CDSCO/State | 2.5 h | ILT + Lab | CEN01 |
| DDRS-CEN03 | Issuing Licences, Certificates & NOCs | CDSCO/State | 1.5 h | Lab | CEN02 |
| DDRS-CEN04 | Inspections: Scheduling, Forms & Joint Reports | Inspectors | 2.5 h | ILT + Lab | F03 |
| DDRS-CEN05 | Enforcement: Sampling, NSQ/Spurious, Recalls, Court | CDSCO/State | 2.5 h | ILT | F03 |
| DDRS-CEN06 | Vigilance Assessment & PSUR Review | CDSCO | 2 h | ILT | F03 |
| DDRS-LAB01 | Sample Receipt & Workflow (LIMS) | Lab | 2 h | ILT + Lab | F03 |
| DDRS-LAB02 | Testing, Reports & Result Capture | Lab Analyst | 2.5 h | Lab | LAB01 |
| DDRS-LAB03 | Batch Release (BRC), SLP Scrutiny & Reference Standards | Lab Manager | 2 h | ILT | LAB01 |
| DDRS-ANA01 | MIS Dashboards & Custom Reports (CSV) | CDSCO/State | 1.5 h | ILT | F03 |
| DDRS-ANA02 | SHRESTH State Benchmarking Index | Authorities | 1 h | Webinar | ANA01 |
| DDRS-ADM01 | User & Role Administration (RBAC) | Admin | 2 h | ILT + Lab | F04 |
| DDRS-ADM02 | Entity/Lab Onboarding & Master Data | Admin | 1.5 h | Lab | ADM01 |
| DDRS-ADM03 | Audit Trail & Investigations | Admin/CDSCO | 1.5 h | ILT | F04 |
| DDRS-INT01 | Integrations Hub & External Systems (35) | Admin/CDSCO | 2 h | ILT | ADM01 |
| DDRS-SEC01 | Security, Access Control & Incident Response | Admin/IT | 2 h | ILT | F04 |
| DDRS-TOT01 | Train-the-Trainer: Facilitation & Tools | Master Trainers | 8 h | Workshop | Role track |
| DDRS-PUB01 | Public Services: Verify, Alerts, Grievances | Public/Helpdesk | 0.5 h | E-learning | None |

## 3.3 Role-Based Learning Paths

| Audience | Recommended Path |
| --- | --- |
| Industry / Applicant | F01→F02→F03→F04→IND01→IND02→IND03→IND04 (+IND05/06/07 as applicable) |
| CDSCO Officer (Review) | F01-F04→CEN01→CEN02→CEN03→ANA01 |
| Drug Inspector | F01-F04→CEN01→CEN04→CEN05 |
| State Licensing Authority | F01-F04→CEN01→CEN02→CEN03→CEN04→CEN05→ANA01→ANA02 |
| Laboratory | F01-F04→LAB01→LAB02→LAB03 |
| Administrator | F01-F04→ADM01→ADM02→ADM03→INT01→SEC01 |
| Master Trainer | Relevant role track + TOT01 |

# 4. Delivery Methods & Materials

## 4.1 Delivery Channels

Self-paced e-learning (LMS-hosted modules, micro-videos, simulations).

Virtual instructor-led training (VILT) over webinar platform.

On-site instructor-led training at CDSCO HQ, zonal/port offices and State capitals.

Hands-on labs on a dedicated, seeded training (sandbox) environment.

Webinars, workshops and communities of practice for ongoing learning.

## 4.2 Training Materials

| Artefact | Description | Format |
| --- | --- | --- |
| User Manuals (per role) | Step-by-step task guides with screenshots | PDF/online |
| Quick Reference Guides | One-page job aids per key task | PDF/printable |
| E-learning Modules | Narrated, interactive, assessed | SCORM/HTML5 |
| Tutorial Videos | Short how-to clips per feature | MP4 |
| Hands-on Lab Guides | Guided exercises on the sandbox | PDF/online |
| Knowledge Base / FAQs | Searchable self-service articles | Web |
| Trainer Kits | Slides, facilitator notes, exercise data | PPTX/PDF |
| Release Notes & Change Bulletins | What changed each release | Web/email |

## 4.3 Training (Sandbox) Environment

A dedicated training environment mirrors production and is pre-seeded with realistic, India-contextualised demonstration data (500+ records per flow). It allows risk-free practice of every workflow (application lifecycle, inspections, lab testing, enforcement, vigilance) without affecting live data, and is reset on a schedule between cohorts.

# 5. Train-the-Trainer (ToT) & Master Trainers

A multiplier model develops a cadre of master trainers who then deliver training in their States/zones, ensuring scalable, sustainable capacity beyond the SSP team.

## 5.1 Cadre Structure

| Tier | Who | Responsibility |
| --- | --- | --- |
| Lead Trainers (SSP) | SSP training specialists | Design curricula, train master trainers, quality assurance |
| Master Trainers | Nominated CDSCO & State officers | Deliver role training in their region; first-line mentoring |
| Departmental Champions | Power users per office/lab | Peer support, adoption, feedback collection |

## 5.2 ToT Programme

Selection of master trainers (2–4 per State/zone, per portal).

Intensive role-track training + facilitation skills (DDRS-TOT01).

Certification of master trainers via assessment + teach-back.

Trainer kits, sandbox access and ongoing trainer community.

# 6. State Onboarding & Phased Rollout

Onboarding and training are rolled out in waves across all 36 States/UTs. Each wave includes readiness checks, master-trainer certification, role-based training, hands-on labs, go-live support and a stabilisation review. State onboarding progress is a tracked parameter linked to O&M performance.

## 6.1 Per-State Onboarding Steps

Stakeholder mapping and user/role enrolment.

Master-trainer nomination and ToT certification.

Role-based training (e-learning + VILT + labs).

Data readiness and (where applicable) migration validation.

Go-live with on-site/virtual hypercare support.

Post-go-live review, adoption metrics and refresher scheduling.

## 6.2 Indicative Rollout Waves

| Wave | Timeframe | Coverage | Focus |
| --- | --- | --- | --- |
| Wave 0 – Pilot | Months 1–2 | CDSCO HQ + 2 zonal offices + 1 lab | Internal core, ToT seed, feedback |
| Wave 1 | Months 2–4 | High-volume States (e.g., MH, GJ, TN, KA, TG, UP) | SLA, licensing, inspections |
| Wave 2 | Months 4–7 | Next 10–12 States/UTs | Full role tracks, labs |
| Wave 3 | Months 7–10 | Remaining States/UTs | Complete national coverage |
| Wave 4 – Deepening | Months 10–36 | All + industry/public at scale | Advanced topics, refreshers, new releases |

## 6.3 Indicative Training Calendar (per wave)

| Week | Activity |
| --- | --- |
| W1 | Readiness check, enrolment, master-trainer ToT |
| W2 | Foundation e-learning (all users) + role-track VILT begins |
| W3 | Hands-on labs (sandbox) per role; assessments |
| W4 | Go-live + hypercare; daily clinics; feedback capture |
| W5–6 | Stabilisation, refresher clinics, certification close-out |

# 7. Assessment, Certification & Competency

## 7.1 Assessment Methods

Pre-assessment (baseline) and post-assessment (knowledge gain).

Hands-on task-based assessment on the sandbox (can the user do the task?).

Module quizzes within e-learning (auto-graded, pass mark 70%).

Trainer teach-back for master-trainer certification.

## 7.2 Certification Levels

| Certificate | Criteria |
| --- | --- |
| DDRS Certified User (role) | Complete role path + pass assessment (≥70%) |
| DDRS Certified Power User | Advanced track + task assessment |
| DDRS Certified Master Trainer | Role track + ToT + teach-back evaluation |

## 7.3 Competency Framework

| Level | Definition |
| --- | --- |
| Foundation (F) | Can navigate and perform basic, guided tasks |
| Intermediate (I) | Performs core role tasks independently |
| Advanced (A) | Handles exceptions, mentors others, configures where permitted |

# 8. Evaluation, KPIs & Continuous Improvement

## 8.1 Kirkpatrick Evaluation

| Level | Measures | Method |
| --- | --- | --- |
| 1 Reaction | Satisfaction, relevance | Post-session survey |
| 2 Learning | Knowledge/skill gain | Pre/post assessment |
| 3 Behaviour | On-the-job application | Usage analytics, supervisor review |
| 4 Results | SLA, error/ticket reduction, adoption | DDRS dashboards & audit |

## 8.2 Training KPIs

| KPI | Target |
| --- | --- |
| Users trained (per wave) | ≥ 95% of enrolled |
| Assessment pass rate | ≥ 85% |
| Master trainers certified | ≥ 2 per State/portal |
| Post-training satisfaction (CSAT) | ≥ 4.2 / 5 |
| Support tickets per user (30 days post-go-live) | Declining trend |
| SLA-compliant processing post-training | Improving trend |

## 8.3 Continuous Improvement

Feedback, assessment data and support trends are reviewed each wave; materials and sessions are updated accordingly. New releases trigger change bulletins, refreshed micro-modules and targeted webinars.

# 9. Helpdesk, Knowledge Management & Post-Go-Live Support

IVRS-enabled, multilingual helpdesk with ticketing, escalation and SLAs.

Searchable knowledge base, FAQs and how-to videos (in-product and public).

Hypercare during go-live: daily clinics and rapid-response support.

Communities of practice and periodic webinars for ongoing learning.

Quarterly refreshers and onboarding for new joiners.

# 10. Governance, Roles & Responsibilities

## 10.1 Training Governance

A Training Steering Group (CDSCO + SSP) owns the plan, approves curricula and schedules, and reviews KPIs at each wave. A Training PMO coordinates logistics, enrolment, materials and reporting.

## 10.2 RACI

| Activity | CDSCO | SSP Training | Master Trainers | State PMO |
| --- | --- | --- | --- | --- |
| Curriculum design | A | R | C | I |
| Material development | A | R | C | I |
| ToT delivery | A | R | C | I |
| Role training delivery | I | C | R | A |
| Sandbox environment | A | R | I | I |
| Enrolment & logistics | C | C | I | R |
| Assessment & certification | A | R | C | I |
| Evaluation & reporting | A | R | C | C |

# 11. Training Risk Management

| Risk | Mitigation |
| --- | --- |
| Low attendance / adoption | Mandated role certification; leadership sponsorship; incentives |
| Geographic dispersion | Blended/VILT + master-trainer multiplier model |
| Language barriers | Bilingual materials; regional-language support |
| Skill variance | Pre-assessment + adaptive paths; foundation track |
| Release churn | Change bulletins + micro-module refreshers |
| Trainer attrition | Larger master-trainer pool; recorded sessions; trainer kits |

# 12. Indicative Budget Heads

Training costs are part of the SSP’s operational scope. The indicative heads below support planning; actual figures are governed by the contract.

| Head | Notes |
| --- | --- |
| Content development | E-learning, videos, manuals, trainer kits |
| LMS & sandbox hosting | Platform, environment refresh, access management |
| Delivery (VILT/on-site) | Trainer effort, travel for on-site waves |
| Master-trainer programme | ToT workshops, certification |
| Helpdesk & support | IVRS, agents, knowledge base upkeep |
| Evaluation & reporting | Assessment tooling, analytics |

# Appendix A — Sample Course Outline (DDRS-CEN02)

Course: Application Review, Queries & Decisions — audience: CDSCO/State review officers — duration: 2.5 h — mode: ILT + hands-on lab.

| Time | Segment | Activity |
| --- | --- | --- |
| 00:00 | Orientation | Objectives, the work queue and masked allocation |
| 00:20 | Review workflow | Walkthrough of states: pre-screening → review → recommend |
| 00:50 | Raising queries | Query types, applicant response loop |
| 01:20 | Hands-on lab | Process 3 seeded applications end-to-end |
| 02:00 | Decisions & issuance | Approve/reject; auto-issuance & QR |
| 02:20 | Assessment | Task-based assessment + Q&A |

# Appendix B — Sample Assessment Items

Demonstrate creating, submitting and paying for an application (task).

Identify the correct action when a query response is received (MCQ).

Locate an entity’s licence and verify it via QR (task).

Explain the masked-allocation rule and manual override (short answer).

Record an inspection finding with correct severity (task).

# Appendix C — Attendance & Feedback Templates

| Field | Example |
| --- | --- |
| Course / Code | DDRS-CEN02 |
| Date / Wave | — |
| Trainer | — |
| Attendee / Role / Office | — |
| Pre-score / Post-score | — |
| Result (Pass/Fail) | — |
| CSAT (1–5) | — |
| Comments | — |

# Appendix D — Glossary

| Term | Meaning |
| --- | --- |
| ADDIE | Analyse, Design, Develop, Implement, Evaluate (ID model) |
| VILT | Virtual Instructor-Led Training |
| ILT | Instructor-Led Training |
| ToT | Train-the-Trainer |
| LMS | Learning Management System |
| CSAT | Customer/Trainee Satisfaction score |
| Sandbox | Seeded non-production training environment |
| Hypercare | Intensive post-go-live support period |
| SHRESTH | State regulatory performance benchmarking index |
| SLA | Service Level Agreement |

— End of Document —